## Slide 1
FridayReport.AI
Azure Container App Deployment Flow
End-to-end pipeline from source code to production
DEPLOYMENT STAGES
1
Build & Containerize
2
Container Registry
3
Azure Infrastructure
4
Deploy Container App
5
Runtime Architecture
OPERATIONS & GOVERNANCE
6
Database Migration
7
Env Vars Reference
8
Networking & Security
9
Storage Migration
10
CI/CD Pipeline
11
Rollback & Updates
12
Pre-Deploy Checklist
13
Cost Estimation

## Slide 2
STAGE 1
Build & Containerize
FridayReport.AI — Azure Deployment Flow | Stage 1 of 13
Source Code
TypeScript + React
npm run build
Vite + esbuild
Build Artifacts
dist/index.cjs + public/
Docker Build
Multi-stage Dockerfile
Container Image
Node.js 20 + JRE 17
The build pipeline compiles TypeScript source into production-ready artifacts, then packages them into a Docker container image.
Build Output
• dist/index.cjs — Bundled Express server (single file)
• dist/public/ — React SPA assets (HTML, JS, CSS)
• public/ — Static assets (avatars, logos, favicons)
• lib/ — MPXJ JAR files for Microsoft Project parsing
Dockerfile Highlights
• Multi-stage build: build stage → slim runtime stage
• Base: node:20-slim with JRE 17 (for MPXJ library)
• Final image size: ~400-600 MB
• Entrypoint: node dist/index.cjs
Build Commands
• npm ci — Install dependencies
• npm run build — Vite frontend + esbuild backend
• docker build -t fridayreport . — Build image
• docker tag fridayreport <acr>.azurecr.io/fridayreport:latest
🔒 PERMISSIONS REQUIRED
Role: Developer / CI Pipeline
• Read access to source code repository
• Docker daemon access (local or CI runner)
• npm registry access for package installation
• No Azure permissions needed at this stage
🔒 PERMISSIONS REQUIRED
Role: CI/CD Service Principal (if automated)
• Azure DevOps: Build Agent access
• GitHub Actions: GITHUB_TOKEN (for checkout)
• Docker socket or Docker-in-Docker capability

## Slide 3
STAGE 2
Container Registry
FridayReport.AI — Azure Deployment Flow | Stage 2 of 13
Container Image
Local Docker Image
Azure Container Registry
fridayreportacr.azurecr.io
Container App
Pulls image at deploy
docker push
AcrPull
The container image is pushed to Azure Container Registry, which acts as the private image store. Container Apps pull the image from ACR using Managed Identity.
ACR Configuration
• SKU: Standard (dev) or Premium (prod)
• Geo-replication available on Premium
• Admin access: Disabled (use Managed Identity)
• Retention policy: 30 days for untagged manifests
Push Commands
• az acr login --name fridayreportacr
• docker tag fridayreport fridayreportacr.azurecr.io/fridayreport:v1.0
• docker push fridayreportacr.azurecr.io/fridayreport:v1.0
• Alternative: az acr build -t fridayreport:v1.0 .
Image Tagging Strategy
• latest — Most recent build
• v1.0, v1.1 — Semantic version tags
• git-<sha> — Git commit hash for traceability
• Use immutable tags in production
🔒 PERMISSIONS REQUIRED
Role: Deployer / CI Service Principal
• AcrPush — Push images to Container Registry
• AcrPull — Pull images (assigned to Container App identity)
• az acr login — Requires AAD authentication
• If using az acr build: AcrPush + Contributor on ACR
🔒 PERMISSIONS REQUIRED
Role: ACR Admin (initial setup only)
• Contributor on ACR resource (to create/configure)
• User Access Administrator (to assign AcrPush/AcrPull roles)
• Disable admin user — use RBAC-only access

## Slide 4
STAGE 3
Azure Infrastructure
FridayReport.AI — Azure Deployment Flow | Stage 3 of 13
Resource Group
fridayreport-rg
PostgreSQL
Flexible Server
Blob Storage
File Uploads
Key Vault
Secrets Mgmt
Log Analytics
Monitoring
Container Env
Hosting Env
All Azure resources are provisioned inside a single Resource Group. Resources are created in order — each step depends on the previous one.
PostgreSQL Config
• Version: 15+
• SKU: Standard_D4ds_v4 (production)
• SKU: Standard_B1ms (development)
• Extension: unaccent
• HA: Zone-redundant in production
Key Vault Secrets
• DATABASE_URL — PostgreSQL connection string
• SESSION_SECRET — Express session signing key
• GOOGLE_CLIENT_ID / SECRET — Google OAuth
• MICROSOFT_CLIENT_ID / SECRET — Entra ID OAuth
• RESEND_API_KEY — Email service key
Storage & Monitoring
• Blob Storage: Standard LRS (dev) / GRS (prod)
• Container: uploads (file attachments)
• Log Analytics workspace for Container App logs
• Log retention: 30 days (configurable)
🔒 PERMISSIONS REQUIRED
Role: Infrastructure Admin / Terraform SP
• Contributor on Resource Group (create all resources)
• Microsoft.DBforPostgreSQL/* — Create PostgreSQL server
• Microsoft.Storage/* — Create Storage Account
• Microsoft.KeyVault/* — Create and configure Key Vault
• Microsoft.OperationalInsights/* — Create Log Analytics
• Microsoft.App/* — Create Container App Environment
🔒 PERMISSIONS REQUIRED
Role: Key Vault Secrets Officer
• Key Vault Administrator or Secrets Officer
• Set secrets: DATABASE_URL, SESSION_SECRET
• Set secrets: GOOGLE/MICROSOFT OAuth credentials
• Set secrets: RESEND_API_KEY
• Uses Azure RBAC (not vault access policies)

## Slide 5
STAGE 4
Deploy Container App
FridayReport.AI — Azure Deployment Flow | Stage 4 of 13
Create Container App
az containerapp create
Managed Identity
ACR + Key Vault + Blob
Ingress & Domain
HTTPS + TLS Certificate
The Container App is created with secrets, environment variables, scaling rules, and ingress configuration. Managed Identity replaces stored credentials.
Container App Config
• CPU: 1.0 vCPU (dev) / 2.0 vCPU (prod)
• Memory: 2.0 Gi (dev) / 4.0 Gi (prod)
• Min replicas: 1 (dev) / 2 (prod)
• Max replicas: 3 (dev) / 10 (prod)
• Target port: 5000
• Health probe: /api/health
Identity Role Assignments
• AcrPull — Pull images from Container Registry
• Key Vault Secrets User — Read secrets at startup
• Storage Blob Data Contributor — Upload/download files
• Uses system-assigned Managed Identity
• No client secrets or connection strings needed
DNS & Ingress Setup
• CNAME: app.fridayreport.ai → *.azurecontainerapps.io
• TXT: asuid.app → domain verification ID
• Managed TLS certificate (auto-renewed)
• Update Google OAuth redirect URIs
• Update Microsoft Entra ID redirect URIs
🔒 PERMISSIONS REQUIRED
Role: Container App Deployer
• Contributor on Container App Environment
• Microsoft.App/containerApps/* — Create/update apps
• AcrPull on ACR (assigned to app's Managed Identity)
🔒 PERMISSIONS REQUIRED
Role: Identity & Role Admin
• User Access Administrator on Resource Group
• Assign AcrPull to Container App identity
• Assign Key Vault Secrets User to app identity
• Assign Storage Blob Data Contributor to app identity
🔒 PERMISSIONS REQUIRED
Role: DNS Administrator
• DNS zone management (external registrar)
• Create CNAME and TXT records
• Google Cloud Console access (OAuth config)
• Azure Portal: App Registrations (Entra ID)

## Slide 6
STAGE 5
Runtime Architecture
FridayReport.AI — Azure Deployment Flow | Stage 5 of 13
End Users
HTTPS Traffic
ingress
FridayReport.AI
Container App (Node.js + Express + React SPA)
Background Jobs
• Scheduled reports — every 15 min
• Timesheet reminders — weekdays
• Runs via node-cron inside container
• No external scheduler needed
PostgreSQL
Data Persistence
Blob Storage
File Storage
Key Vault
Secrets
Log Analytics
Monitoring
EXTERNAL SERVICES (OUTBOUND)
Microsoft Graph
Planner / Dataverse
Google OAuth
Authentication
Resend
Email Delivery
Scaling Behavior
• HTTP-based auto-scaling
• Scale to zero: disabled in production
• Replicas share PostgreSQL sessions
• Stateless design — no sticky sessions needed
Health & Readiness
• Liveness probe: GET /api/health
• Readiness probe: GET /api/health
• Startup probe: 30s initial delay
• Graceful shutdown on SIGTERM
Monitoring Queries (KQL)
• ContainerAppConsoleLogs_CL for app logs
• ContainerAppSystemLogs_CL for platform
• Alert on 5xx error rate > 1%
• Alert on container restart count
🔒 PERMISSIONS REQUIRED
Role: Container App Managed Identity (runtime)
• AcrPull — Pull container images on restart/scale-out
• Key Vault Secrets User — Read secrets at startup
• Storage Blob Data Contributor — Read/write file uploads
• PostgreSQL access via DATABASE_URL connection string (not RBAC)
🔒 PERMISSIONS REQUIRED
Role: Operations / SRE Team
• Reader on Resource Group — View all resources
• Log Analytics Reader — Query logs and dashboards
• Container App Contributor — Restart, scale, update revisions
• Monitoring Contributor — Create alerts and action groups

## Slide 7
STAGE 6
Database Migration
FridayReport.AI — Azure Deployment Flow | Stage 6 of 13
Open Firewall
Allow migration runner IP
Set DATABASE_URL
Azure PostgreSQL conn string
Run Migrations
drizzle-kit push / migrate
Verify Schema
Check tables & extensions
Lock Firewall
Remove temp IP rule
The database schema must be initialized on the Azure PostgreSQL server before the application can start. Drizzle ORM manages the schema via migration files.
Pre-Migration Setup
• az postgres flexible-server firewall-rule create \
• --name allow-migration-runner \
• --start-ip-address <your-ip> --end-ip-address <your-ip>
• Enable extension: CREATE EXTENSION IF NOT EXISTS unaccent;
• Verify SSL mode: require (default for Azure PG)
Migration Commands
• export DATABASE_URL="postgresql://admin@server:5432/fridayreport?sslmode=require"
• npx drizzle-kit push — Apply schema to database
• npx drizzle-kit migrate — Run pending migration files
• npm run db:seed — Seed initial data (if applicable)
Post-Migration Verification
• \dt — List all tables in psql
• SELECT count(*) FROM information_schema.tables;
• Verify session table: connect_pg_simple_sessions
• Check extensions: SELECT * FROM pg_extension;
• Remove temp firewall rule after migration
🔒 PERMISSIONS REQUIRED
Role: Database Administrator
• PostgreSQL server admin credentials
• Firewall rule create/delete on Azure PG Flexible Server
• CREATE EXTENSION privilege (for unaccent)
• Network access from migration runner to Azure PG (port 5432)
🔒 PERMISSIONS REQUIRED
Role: Application Service Account
• PostgreSQL database owner or equivalent
• CREATE TABLE, ALTER TABLE, INSERT, UPDATE, DELETE
• CREATE INDEX for performance indexes
• USAGE on public schema

## Slide 8
STAGE 7
Environment Variables Reference
FridayReport.AI — Azure Deployment Flow | Stage 7 of 13
Complete list of all environment variables required for deployment. Variables marked with a lock icon are secrets and should be stored in Azure Key Vault.
Core Infrastructure (Key Vault)
• DATABASE_URL — PostgreSQL connection string
• SESSION_SECRET — Express session signing key
• PORT — Application port (default: 5000)
• NODE_ENV — Environment (production)
• APP_URL — Public application URL
Authentication — Google (Key Vault)
• GOOGLE_CLIENT_ID — OAuth 2.0 client ID
• GOOGLE_CLIENT_SECRET — OAuth 2.0 client secret
• Redirect URI: {APP_URL}/auth/google/callback
• Scopes: profile, email
Authentication — Microsoft (Key Vault)
• MICROSOFT_CLIENT_ID — Entra ID app client ID
• MICROSOFT_CLIENT_SECRET — Entra ID client secret
• MICROSOFT_TENANT_ID — Tenant ID (default: common)
• Redirect URI: {APP_URL}/auth/microsoft/callback
• Scopes: User.Read, Tasks.ReadWrite, etc.
Email Service (Key Vault)
• RESEND_API_KEY — Resend email service API key
• RESEND_FROM_EMAIL — Sender address (e.g. noreply@fridayreport.ai)
• Used for: welcome emails, password resets, report delivery
Azure Blob Storage (Plain Env Vars)
• AZURE_STORAGE_ACCOUNT_NAME — Storage account name
• AZURE_STORAGE_CONTAINER_NAME — Blob container (uploads)
• Auth: Managed Identity (no key needed)
• Used for: file uploads, avatars, documents
Container App Plain Env Vars
• NODE_ENV=production
• PORT=5000
• APP_URL=https://app.fridayreport.ai
• AZURE_STORAGE_ACCOUNT_NAME=fridayreportstorage
• AZURE_STORAGE_CONTAINER_NAME=uploads
Key Vault vs Plain Env Vars: Secrets (DATABASE_URL, SESSION_SECRET, OAuth client IDs/secrets, RESEND_API_KEY) go in Key Vault and are referenced via secretref: in --env-vars. Non-sensitive values (PORT, NODE_ENV, APP_URL, storage names) are set as plain environment variables.

## Slide 9
STAGE 8
Networking & Security
FridayReport.AI — Azure Deployment Flow | Stage 8 of 13
Virtual Network
fridayreport-vnet
Container Subnet
container-app-subnet
Database Subnet
postgres-subnet
Private Endpoints
PG + Key Vault + Blob
All backend services communicate over private networks. Public access is limited to the Container App ingress endpoint with HTTPS/TLS.
VNet Configuration
• Address space: 10.0.0.0/16
• Container App subnet: 10.0.0.0/23 (min /23 required)
• PostgreSQL subnet: 10.0.1.0/24 (delegated)
• Private endpoint subnet: 10.0.2.0/24
• DNS: Azure Private DNS zones for internal resolution
PostgreSQL Firewall
• Public network access: Disabled
• VNet integration: postgres-subnet (delegated)
• Private DNS zone: privatelink.postgres.database.azure.com
• SSL enforcement: Enabled (sslmode=require)
• Temp rule for migration: remove after schema setup
Key Vault & Blob Security
• Key Vault: Private endpoint + Azure RBAC
• Key Vault: Disable vault access policies, use RBAC only
• Blob Storage: Private endpoint for data access
• Blob Storage: Managed Identity auth (no access keys)
• Both: Deny public network access in production
Ingress & TLS
• External ingress: HTTPS only (port 443)
• Internal port: 5000 (Container App target)
• Managed TLS certificate (auto-renewed)
• CORS: Configured via Express middleware
• CSP headers: Allow Microsoft Teams iframe embedding
🔒 PERMISSIONS REQUIRED
Role: Network Administrator
• Network Contributor on Resource Group
• Private DNS Zone Contributor
• Microsoft.Network/virtualNetworks/* — Create VNet
• Microsoft.Network/privateEndpoints/* — Create PE
🔒 PERMISSIONS REQUIRED
Role: Security Reviewer
• Security Reader on subscription
• Review NSG flow logs
• Validate private endpoint DNS resolution
• Audit Key Vault access logs

## Slide 10
STAGE 9
Storage Migration (Pre-requisite)
FridayReport.AI — Azure Deployment Flow | Stage 9 of 13
Current State
Platform Object Storage
Code Change
Replace with @azure/storage-blob
Create Container
Azure Blob uploads container
Migrate Files
Export → Upload to Blob
Verify & Deploy
Test uploads in staging
The application currently uses a platform-specific object storage integration that is NOT compatible with Azure. This code change is required before deployment.
Affected Code Areas
• File upload handlers (multer → Blob Storage)
• Avatar / logo image storage
• Document attachments (.mpp, .xlsx, .pdf)
• Report exports and generated files
• Storage module is isolated — contained change
Code Change Summary
• Install: npm install @azure/storage-blob
• Replace object storage calls with BlobServiceClient
• Use DefaultAzureCredential (Managed Identity)
• No access keys or connection strings needed
• Estimated effort: 1-2 days
Data Migration Steps
• 1. Export all files from current storage
• 2. Create Azure Blob container: uploads
• 3. Upload files via az storage blob upload-batch
• 4. Verify file counts and sizes match
• 5. Update any stored URLs in database
🔒 PERMISSIONS REQUIRED
Role: Developer (code change)
• Access to source code repository
• npm install permissions for @azure/storage-blob
• Staging environment for testing uploads
• Test with Azure Storage Emulator (Azurite) locally
🔒 PERMISSIONS REQUIRED
Role: Storage Admin (data migration)
• Storage Blob Data Contributor on storage account
• az storage blob upload-batch permissions
• Access to current platform storage (export files)
• Verify blob container access policies

## Slide 11
STAGE 10
CI/CD Pipeline
FridayReport.AI — Azure Deployment Flow | Stage 10 of 13
Code Push
main branch
Install & Build
npm ci && npm run build
Run Tests
npm test
Docker Build
Build & tag image
Push to ACR
az acr login + push
Deploy Revision
az containerapp update
Automated pipeline triggered on push to main. Builds the app, runs tests, creates a Docker image, pushes to ACR, and deploys a new Container App revision.
GitHub Actions Workflow
• Trigger: push to main branch
• Runner: ubuntu-latest
• Steps: checkout → setup-node → npm ci → build → test
• Docker: build, tag with git SHA + latest
• Deploy: az containerapp update --image <tag>
Pipeline Secrets (GitHub)
• AZURE_CLIENT_ID — Service principal app ID
• AZURE_CLIENT_SECRET — Service principal secret
• AZURE_TENANT_ID — Azure tenant ID
• AZURE_SUBSCRIPTION_ID — Target subscription
• ACR_LOGIN_SERVER — fridayreportacr.azurecr.io
Azure DevOps Alternative
• Pipeline: azure-pipelines.yml
• Service Connection: Azure Resource Manager
• ACR Task: Docker@2 with buildAndPush
• Deploy Task: AzureContainerApps@1
• Variable Groups for secrets management
Deploy Commands
• az login --service-principal
• az acr login --name fridayreportacr
• docker build -t fridayreportacr.azurecr.io/fridayreport:$SHA .
• docker push fridayreportacr.azurecr.io/fridayreport:$SHA
• az containerapp update --name fridayreport-app \
• --image fridayreportacr.azurecr.io/fridayreport:$SHA
🔒 PERMISSIONS REQUIRED
Role: CI Service Principal
• AcrPush on Container Registry
• Contributor on Container App
• Reader on Resource Group
• Federated credential (OIDC) recommended over secrets
🔒 PERMISSIONS REQUIRED
Role: Pipeline Admin
• GitHub repo admin (manage secrets)
• Azure AD: Create app registrations
• Create federated credentials for OIDC
• Assign roles to CI service principal

## Slide 12
STAGE 11
Rollback & Update Strategy
FridayReport.AI — Azure Deployment Flow | Stage 11 of 13
New Image
Build & push new tag
New Revision
az containerapp update
Traffic Split
Canary: 10% → 50% → 100%
Monitor
Check logs & health
Azure Container Apps supports multiple active revisions with traffic splitting, enabling blue-green deployments and instant rollback.
Update Process
• 1. Build and push new image with version tag
• 2. az containerapp update --image <new-tag>
• 3. New revision created automatically
• 4. Traffic shifts to new revision (single mode)
• 5. Old revision deactivated after successful deploy
Blue-Green / Canary Deploy
• Enable multiple revision mode:
• az containerapp revision set-mode --mode multiple
• Split traffic: --traffic latest=10 previous=90
• Gradually increase: 10% → 50% → 100%
• Monitor error rates between each shift
Rollback Commands
• List revisions:
• az containerapp revision list --name fridayreport-app
• Activate old revision:
• az containerapp revision activate --revision <name>
• Shift traffic: --traffic <old-rev>=100
• Instant rollback — no rebuild required
Database Migration Considerations
• Forward-only migrations: Always add columns, never remove
• Two-phase migration: 1) Add new column 2) Deploy new code 3) Remove old column
• Test rollback compatibility: new code must work with old schema
• Backup database before destructive schema changes
🔒 PERMISSIONS REQUIRED
Role: Release Manager
• Container App Contributor — Update revisions and traffic
• az containerapp revision list/activate/deactivate
• az containerapp ingress traffic set
• Log Analytics Reader — Monitor rollback health

## Slide 13
STAGE 12
Pre-Deployment Checklist
FridayReport.AI — Azure Deployment Flow | Stage 12 of 13
Complete all items before go-live. Each section has verification commands to confirm readiness.
Infrastructure Ready
• Resource Group created
• PostgreSQL Flexible Server running
• Azure Blob Storage account + uploads container
• Key Vault created with RBAC enabled
• Log Analytics workspace provisioned
• Container App Environment created
• ACR created with admin disabled
• Verify: az resource list -g fridayreport-rg -o table
Code Changes Complete
• Storage layer migrated to @azure/storage-blob
• Dockerfile tested and builds successfully
• Health check endpoint: GET /api/health
• Environment variables read from process.env
• No hardcoded platform-specific references
• All tests pass: npm test
• Verify: docker build -t fridayreport . && docker run -p 5000:5000
Secrets Configured
• DATABASE_URL set in Key Vault
• SESSION_SECRET generated and stored
• GOOGLE_CLIENT_ID + SECRET stored
• MICROSOFT_CLIENT_ID + SECRET stored
• RESEND_API_KEY stored
• Verify: az keyvault secret list --vault-name fridayreport-kv
Networking & DNS
• VNet with subnets configured
• Private endpoints for PG, KV, Blob
• Custom domain CNAME record created
• TXT verification record added
• TLS certificate provisioned (or pending)
• OAuth redirect URIs updated (Google + Microsoft)
• Verify: nslookup app.fridayreport.ai
Database Ready
• Schema migrations applied successfully
• Extensions installed: unaccent
• Session table verified: connect_pg_simple_sessions
• Initial data seeded (if applicable)
• Firewall temp rules removed
• Connection test from Container App subnet
• Verify: psql $DATABASE_URL -c '\dt'
Post-Deploy Smoke Tests
• GET https://app.fridayreport.ai — returns 200
• GET /api/health — returns healthy status
• Login with email/password — session created
• Login with Google OAuth — redirect works
• Login with Microsoft OAuth — redirect works
• File upload — stored in Blob Storage
• Verify: curl -I https://app.fridayreport.ai
GO / NO-GO: All checklist items must be verified before shifting production traffic. Schedule a go-live window with stakeholders and have rollback commands ready.

## Slide 14
STAGE 13
Cost Estimation (Monthly)
FridayReport.AI — Azure Deployment Flow | Stage 13 of 13
Estimated monthly Azure costs based on typical usage patterns. Prices are approximate and vary by region (East US shown). All prices in USD.
Service
SKU / Tier
Dev Estimate
Prod Estimate
Container App
1 vCPU / 2 Gi (dev) — 2 vCPU / 4 Gi x2 (prod)
$30-50
$150-300
PostgreSQL Flexible
Standard_B1ms (dev) — Standard_D4ds_v4 (prod)
$15-25
$200-400
Azure Blob Storage
Standard LRS (dev) — Standard GRS (prod)
$1-5
$5-20
Container Registry
Basic (dev) — Standard (prod)
$5
$20
Key Vault
Standard tier
$0-1
$0-5
Log Analytics
Pay-per-GB ingestion
$5-10
$20-50
VNet / Private Endpoints
3 private endpoints
$0
$22
Custom Domain + TLS
Managed certificate
$0
$0
TOTAL (estimated)
$56-96
$417-817
Cost Optimization Tips
• Use Reserved Instances for PostgreSQL (1-3 yr)
• Scale to zero in dev (Container App)
• Use Basic ACR tier in development
• Set log retention to 30 days (default 90)
• Use Spot instances for non-critical workloads
Scaling Cost Factors
• Container App: billed per vCPU-second + memory
• Auto-scaling to 10 replicas: ~$1,500/mo peak
• PostgreSQL: largest cost driver in production
• Consider Burstable tier for predictable workloads
Free / Included Services
• Managed TLS certificates: Free
• Managed Identity: Free
• Azure RBAC: Free
• Key Vault: First 10k operations free
• Blob Storage: 5 GB free (first 12 months)